## Slide 1: Chapter 10
Managing Engineering Design
Managing Engineering and Technology Sixth Edition Lucy C. Morse • Daniel L. Babcock

## Slide 3: New Product Development
Approval to expend resources and agreement on work to be done
Accomplishment of work on stage
Complete results
Proposed plan for next stage
Review – formal or informal

## Slide 4: New Product Development
Approval to expend resources and agreement on work to be done
Accomplishment of work on stage
Complete results
Proposed plan for next stage
Review – formal or informal

## Slide 5: Engineering Problem Solving Approach
Define the problem
Collect and analyze the data
Search for solutions
Evaluate alternatives
Select solution and evaluate the impact

## Slide 6
Exhibit 1: Typical Product Life Cycle

## Slide 7: New Product Development Stages
Conceptual
Technical Feasibility or Concept Definition
Development
Commercial Validation
Production
Product Support
Disposal Stage

## Slide 8: Concurrent Engineering
Set of methods, techniques, and practices, that:
Consideration within design phase of factors from later in cycle
Produce design of processes
Facilitate reduction of time required to translate design into products
User ability to meet user’s needs

## Slide 9: Engineers Must Communicate
Drawings
Specifications
Financial Estimates
Written Reports
Oral Presentations
Sales

## Slide 10: Control Systems in Design
Drawing Release
Configuration Management
Design Review Board

## Slide 11: Special Considerations in Design
Product liability
Safety
Reliability
Maintainability
Availability
Ergonomics
Producibility

## Slide 12: Liability
Designer foresee unlikely conditions
Product contains adequate warnings
Risks reduced to greatest extent possible
Meets user’s reasonable expectations of safety

## Slide 13: Safety
Safeguards to Reduce or Eliminate Accidents Influenced By:
  Design
  Proven materials and components
  Proven manufacturing methods
  Clear instruction

## Slide 14: Reliability
  Probability that the product will perform a specified function
  Under specified conditions
  For a stated period of time

## Slide 15: Maintainability
Administrative and preparation time
Logistics time
Active maintenance time

## Slide 16: Ergonomics
Human Factors engineering
Science of designing machines, products, and systems to maximize the safety, comfort, and efficiency of the people who use them

## Slide 17: Ergonomics
One of primary goals is prevention of workplace illness and accidents
Use simulations – replicas of workstations, aircraft, cars, trucks ….

## Slide 18: Value Engineering
What is it?
What does it do?
What does it cost?
What is it worth?
What else might do the job?
What do alternatives cost?